Phase 1 Bid

|  |  |  |
| --- | --- | --- |
| Task | Hours | Price ($100/hr) |
| Explore non-profit website and find screenshots to create color palette | 1 | $100 |
| Create color palette from screenshots (using canva) | 0.5 | $50 |
| Find and document RGB codes for color palette | 0.5 | $50 |
| Explore functionality of Google Map’s Styling Wizard | 0.5 | $50 |
| Apply color palette in Styling Wizard | 3 | $300 |
| Quality check functionality and appearance of map | 1 | $100 |
| Create JSON file | 0.5 | $50 |
| Take screenshots | 0.25 | $25 |
| Document process/create instructions | 2 | $200 |
| Create look up table | 1 | $100 |
| Create and design html web page | 2 | $200 |
| Total | 12.25 | $1,225 |

Actual time

|  |  |  |
| --- | --- | --- |
| Task | Hours | Price ($100/hr) |
| Explore non-profit website and find screenshots to create color palette | 0.5 | $50 |
| Create color palette from screenshots (using canva) | 0.25 | $25 |
| Find and document RGB codes for color palette | 0.25 | $25 |
| Explore functionality of Google Map’s Styling Wizard | 0.1 | $10 |
| Apply color palette in Styling Wizard | 1.5 | $150 |
| Quality check functionality and appearance of map | 0.15 | $15 |
| Create JSON file | 0.1 | $10 |
| Take screenshots | 0.1 | $10 |
| Document process/create instructions | 0.5 | $50 |
| Create look up table | .75 | $75 |
| Create and design html web page | 0.5 | $50 |
| Total | 4.7 | $470 |

I really overbid how long this process would take. Most of my tasks took half the time I expected them to. I think part of this was due to having step-by-step instructions. I also didn’t run into many issues while completing this project, and had factored in troubleshooting when I created my bid.